BUSINESS ANALYST PORTFOLIO PROJECT

TastyGo

On-Demand Food Delivery Platform for Jaipur

From Client Requirement to Proposal — A Complete Requirement Engineering Package

Prepared by: Gaurav Singaria, Business Analyst

Prepared for: Client - Jaipur Food Ventures Pvt. Ltd.

Document Date: 18 July 2026 | Version 1.0

# Table of Contents

1. Client Requirement Document

2. Requirement Analysis

3. Scope Definition

4. Feature List

5. User Stories

6. Project Timeline

7. Cost Estimation

8. Proposal Document

# 1. Client Requirement Document (CRD)

DELIVERABLE 1 OF 8

## 1.1 Document Purpose

This Client Requirement Document captures the client's initial business need in their own words, along with the context gathered during the discovery conversation. It is the raw input from which formal analysis, scope, and design work begins.

## 1.2 Client Background

| Field | Details |
| --- | --- |
| Client Name | Jaipur Food Ventures Pvt. Ltd. |
| Industry | Food & Beverage / Local Restaurant Aggregation |
| Location | Jaipur, Rajasthan |
| Business Stage | New venture — no existing digital platform |
| Primary Contact | Harish Jain - Business Owner / Founder |
| Engagement Type | New product build (mobile app + admin backend) |

## 1.3 Client's Statement of Requirement (Verbatim)

“I want a food delivery app for Jaipur. Something like Zomato — customers should be able to order food from restaurants near them and get it delivered to their home. I also want restaurant owners to be able to list their menu, and I need to see all the orders and manage everything from one place.”

## 1.4 Notes From Discovery Discussion

- Target city for launch: Jaipur only (single-city MVP; other cities considered a future phase).

- Target users: end customers ordering food, restaurant partners managing menus/orders, delivery riders, and an internal admin/operations team.

- Client has no existing technology, brand assets are still in progress, and no dedicated in-house tech team.

- Budget and timeline are flexible but the client wants to launch within the current financial quarter if possible.

- Client repeatedly referenced Zomato and Swiggy as the experience benchmark, particularly for order tracking and restaurant discovery.

- Payments must support common Indian payment modes (UPI, cards, wallets, cash on delivery).

## 1.5 Assumptions Recorded at Intake

- Client will onboard an initial set of partner restaurants manually before app launch.

- Delivery will be fulfilled by a rider fleet managed by the platform (not restaurant self-delivery), similar to Zomato's own-fleet model.

- Native mobile apps (Android first, iOS second) plus a lightweight web admin panel are in scope; no separate restaurant-facing physical hardware (POS) is required for MVP.

# 2. Requirement Analysis

DELIVERABLE 2 OF 8

## 2.1 Purpose of Analysis

The Requirement Analysis translates the client's informal statement into structured, verifiable business and stakeholder needs. It identifies stakeholders, decomposes the single requirement into functional themes, surfaces gaps the client did not mention, and flags risks before scope is locked.

## 2.2 Stakeholder Identification

| Stakeholder | Role | Interest / Need |
| --- | --- | --- |
| Customer | End user ordering food | Fast discovery, reliable delivery, easy payment, order tracking |
| Restaurant Partner | Menu & order fulfilment | Simple menu management, timely order visibility, payout clarity |
| Delivery Rider | Last-mile fulfilment | Clear pickup/drop details, optimized routes, earnings visibility |
| Platform Admin/Ops | Internal operations | Central visibility into orders, restaurants, riders, and issues |
| Client (Business Owner) | Product sponsor | A working, revenue-generating platform launched quickly in Jaipur |
| Payment Gateway Provider | Third-party integration | Secure, compliant transaction processing |

## 2.3 Requirement Decomposition

The single client statement was broken into five functional themes for analysis:

- Customer-Facing Ordering — discovery, search, cart, checkout, tracking.

- Restaurant Management — onboarding, menu/catalog, order acceptance, availability toggling.

- Delivery & Logistics — rider assignment, live tracking, delivery status updates.

- Payments & Settlements — customer payment collection, restaurant payouts, rider earnings.

- Platform Administration — restaurant approval, dispute handling, analytics, content moderation.

## 2.4 Gaps Identified (Not Stated by Client but Required)

A raw client statement is rarely a complete requirement set. The following needs were inferred as necessary and were validated back with the client:

- Order cancellation and refund handling — not mentioned but essential for any transactional app.

- Ratings & reviews for restaurants — expected by users familiar with Zomato/Swiggy, drives trust.

- Push notifications for order status changes.

- Customer support / helpdesk channel for order disputes.

- Delivery radius / serviceability check by pincode, since Jaipur has uneven restaurant density.

- Restaurant offline/busy-hours toggle to prevent orders during closed hours.

- Basic fraud and abuse controls (fake orders, promo abuse) for payments.

## 2.5 Requirement Prioritization (MoSCoW)

| Priority | Requirements |
| --- | --- |
| Must Have | Registration/login, restaurant listing, search & filters, cart, checkout, payment gateway, order tracking, restaurant order management, admin dashboard |
| Should Have | Ratings & reviews, order history, promo codes, push notifications, delivery radius checks |
| Could Have | Loyalty/rewards program, scheduled orders, favorite restaurants, multi-language support |
| Won't Have (MVP) | Multi-city expansion, self-delivery by restaurants, table reservations, grocery/instant delivery |

## 2.6 Risks & Open Questions Flagged During Analysis

- Rider fleet size needed at launch is undefined — depends on projected order volume, to be validated with client.

- No confirmed payment gateway vendor at time of analysis — recommend Razorpay or Cashfree for UPI-heavy Indian market.

- Restaurant commission/pricing model not yet defined by client — required before payout logic can be designed.

- No brand guidelines (logo, colors) available yet — placeholder design system to be used until finalized.

# 3. Scope Definition

DELIVERABLE 3 OF 8

## 3.1 Project Objective

Design, build, and launch a food delivery platform (customer app, restaurant panel, delivery rider app, and admin dashboard) for the Jaipur market, enabling end-to-end ordering from restaurant discovery to doorstep delivery.

## 3.2 In Scope

- Customer mobile app (Android, iOS) — registration, restaurant discovery, search, cart, checkout, payments, order tracking, ratings.

- Restaurant partner panel (web) — menu management, order acceptance/rejection, availability toggle, basic sales reporting.

- Delivery rider app (Android) — order assignment, navigation handoff, delivery status updates, earnings view.

- Admin dashboard (web) — restaurant onboarding & approval, order monitoring, dispute/refund handling, basic analytics.

- Integration with one payment gateway supporting UPI, cards, net banking, wallets, and cash on delivery.

- Push notification and SMS/email alerts for order lifecycle events.

- Launch limited to Jaipur city with pincode-based serviceability.

## 3.3 Out of Scope (Phase 1)

- Expansion to cities beyond Jaipur.

- Restaurant self-managed delivery fleets.

- Table reservation or dine-in booking features.

- Grocery, pharmacy, or non-food instant delivery categories.

- Loyalty/rewards points engine and advanced personalization/AI recommendations.

- In-house POS hardware for restaurants.

## 3.4 Constraints

- Target launch window: within the current financial quarter.

- No existing brand assets — design system to be created alongside development.

- Client has no in-house technical team; all technical decisions to be documented for a non-technical stakeholder.

## 3.5 Scope Change Control

Any feature requested outside the items listed in Section 3.2 will be logged as a Change Request, assessed for timeline/cost impact, and requires written client sign-off before development begins. This protects the agreed timeline and budget defined in Sections 6 and 7.

# 4. Feature List

DELIVERABLE 4 OF 8

Features are grouped by application module and tagged with MoSCoW priority for traceability back to Section 2.5.

4.1 Customer App

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | User Registration & Login | Sign up/login via mobile number OTP, email, or social login | Must |
| 2 | Restaurant Listing | Browse restaurants near the customer's saved/current location | Must |
| 3 | Search & Filters | Search by dish/restaurant name; filter by cuisine, rating, price, delivery time | Must |
| 4 | Restaurant/Menu Detail Page | View menu, item photos, prices, and customization options | Must |
| 5 | Cart | Add/remove items, apply promo codes, view bill summary | Must |
| 6 | Checkout & Payment Gateway | Select address, choose payment mode, confirm order | Must |
| 7 | Real-Time Order Tracking | Live status: placed, accepted, preparing, picked up, out for delivery, delivered | Must |
| 8 | Order History & Reorder | View past orders; reorder in one tap | Should |
| 9 | Ratings & Reviews | Rate restaurant and delivery experience post-order | Should |
| 10 | Push Notifications | Order status, offers, delivery alerts | Should |
| 11 | Favorites & Wishlist | Save preferred restaurants/dishes | Could |
| 12 | Scheduled Orders | Place an order for a future time slot | Could |

4.2 Restaurant Partner Panel

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | Restaurant Onboarding | Submit business details, documents, and menu for admin approval | Must |
| 2 | Menu Management | Add/edit/remove dishes, prices, photos, availability | Must |
| 3 | Order Management | Accept/reject incoming orders, mark preparation status | Must |
| 4 | Availability Toggle | Mark restaurant open/closed or pause during rush | Must |
| 5 | Sales & Payout Reports | View daily/weekly order volume and settlement summary | Should |

4.3 Delivery Rider App

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | Rider Registration & Verification | KYC document upload and admin approval | Must |
| 2 | Order Assignment | Receive and accept nearby delivery requests | Must |
| 3 | Navigation Handoff | Map directions to restaurant and customer location | Must |
| 4 | Delivery Status Updates | Update status: picked up, en route, delivered | Must |
| 5 | Earnings Dashboard | View completed deliveries and daily earnings | Should |

4.4 Admin Dashboard

| # | Feature | Description | Priority |
| --- | --- | --- | --- |
| 1 | Restaurant Approval Workflow | Review and approve/reject new restaurant applications | Must |
| 2 | Order Monitoring | Live view of all orders across the city | Must |
| 3 | Dispute & Refund Management | Handle cancellations, complaints, and refunds | Must |
| 4 | User & Rider Management | View/suspend customer, restaurant, or rider accounts | Must |
| 5 | Analytics & Reporting | Order volume, revenue, top restaurants, delivery performance | Should |
| 6 | Promo Code Management | Create and manage discount campaigns | Should |

# 5. User Stories

DELIVERABLE 5 OF 8

User stories follow the standard “As a [role], I want [goal], so that [benefit]” format, each with acceptance criteria to support development and QA hand-off.

5.1 Customer Stories

US-01  As a customer, I want to register using my mobile number, so that I can quickly create an account without a lengthy sign-up form.

Acceptance Criteria:

- OTP is sent within 30 seconds of requesting registration.

- Account is created only after OTP verification.

- Duplicate registration with the same number is blocked.

US-02  As a customer, I want to see restaurants near my location, so that I can choose from options that can actually deliver to me.

Acceptance Criteria:

- Only restaurants within the serviceable delivery radius are shown.

- List is sorted by relevance/distance by default.

- Restaurant card shows rating, delivery time estimate, and price range.

US-03  As a customer, I want to search for a specific dish or restaurant, so that I can find what I want without browsing the entire list.

Acceptance Criteria:

- Search returns matching restaurants and dishes as the user types.

- Results can be filtered by cuisine, rating, and price.

- “No results” state suggests similar alternatives.

US-04  As a customer, I want to add items to a cart and apply a promo code, so that I can review and adjust my order before paying.

Acceptance Criteria:

- Cart persists item selections if the app is closed and reopened.

- Invalid or expired promo codes show a clear error message.

- Bill summary shows item total, taxes, delivery fee, discount, and grand total.

US-05  As a customer, I want to pay using UPI, card, or cash on delivery, so that I can use whichever payment method I trust or have available.

Acceptance Criteria:

- All three payment modes are available at checkout.

- Failed payments do not create a confirmed order.

- A payment confirmation is shown/emailed immediately on success.

US-06  As a customer, I want to track my order in real time, so that I know when my food will arrive.

Acceptance Criteria:

- Order status updates automatically move through placed → accepted → preparing → picked up → delivered.

- A live map shows the rider's approximate location once picked up.

- An estimated delivery time is shown and updates if it changes materially.

US-07  As a customer, I want to rate my order after delivery, so that I can share feedback and help other users choose well.

Acceptance Criteria:

- Rating prompt appears only after an order is marked delivered.

- Customer can rate food and delivery experience separately.

- Submitted reviews are visible on the restaurant's page.

5.2 Restaurant Partner Stories

US-08  As a restaurant partner, I want to update my menu and item availability, so that customers only see dishes I can currently prepare.

Acceptance Criteria:

- Marking an item unavailable removes it from the live customer-facing menu within one minute.

- Price changes apply to new orders immediately, not orders already placed.

- Photo upload supports common image formats up to a defined size limit.

US-09  As a restaurant partner, I want to accept or reject incoming orders, so that I only commit to orders my kitchen can fulfil.

Acceptance Criteria:

- New orders trigger an audible/visual alert on the partner panel.

- Orders not responded to within a set time auto-notify the admin team.

- Rejected orders immediately notify the customer with a reason.

US-10  As a restaurant partner, I want to toggle my restaurant offline during rush hours, so that I don't receive more orders than I can handle.

Acceptance Criteria:

- Toggling offline hides the restaurant from customer search/listing instantly.

- Restaurant can schedule recurring closed hours in advance.

5.3 Delivery Rider Stories

US-11  As a delivery rider, I want to receive nearby delivery requests, so that I can accept orders that fit my current location and route.

Acceptance Criteria:

- Requests shown are within a configurable maximum distance from the rider.

- Rider sees pickup restaurant, drop location, and estimated payout before accepting.

- Unaccepted requests are reassigned to another rider after a timeout.

US-12  As a delivery rider, I want to update delivery status as I progress, so that the customer and admin have accurate real-time visibility.

Acceptance Criteria:

- Status options are limited to a defined sequence (picked up → en route → delivered).

- Status change timestamps are logged for reporting.

- Delivery cannot be marked complete without reaching the drop-location geofence or manual override by admin.

5.4 Admin Stories

US-13  As a platform admin, I want to review and approve new restaurant applications, so that only verified restaurants are listed on the platform.

Acceptance Criteria:

- Application includes required documents before submission is allowed.

- Admin can approve, reject, or request more information.

- Approved restaurants become visible to customers within a defined SLA.

US-14  As a platform admin, I want to view and resolve customer complaints and refund requests, so that disputes are handled fairly and quickly.

Acceptance Criteria:

- All disputes are logged with order ID, reason, and status.

- Admin can trigger a full or partial refund through the dashboard.

- Refund status is visible to the customer in their order history.

# 6. Project Timeline

DELIVERABLE 6 OF 8

The project is planned across six phases over approximately 16 weeks, aligned to the client's target of launching within the current quarter.

| Phase | Activities | Key Deliverables | Duration |
| --- | --- | --- | --- |
| 1 | Discovery & Requirement Analysis | Client Requirement Document, Requirement Analysis, Scope Definition sign-off | Week 1 – 2 |
| 2 | UX/UI Design | Wireframes, clickable prototype, design system, client design approval | Week 3 – 5 |
| 3 | Core Development – Sprint 1 | Customer app: registration, listing, search, restaurant/menu pages | Week 6 – 8 |
| 4 | Core Development – Sprint 2 | Cart, checkout, payment gateway integration, order tracking; restaurant & rider apps | Week 9 – 11 |
| 5 | Admin Dashboard & Integrations | Admin dashboard, notifications, analytics, third-party integrations | Week 12 – 13 |
| 6 | QA, UAT & Launch | Full regression testing, client UAT, app store submission, Jaipur launch | Week 14 – 16 |

## 6.1 Milestones

- M1 — End of Week 2: Scope & requirements formally signed off by client.

- M2 — End of Week 5: Design prototype approved, ready for development.

- M3 — End of Week 11: Core ordering flow (browse → order → track) functional end-to-end.

- M4 — End of Week 13: All four applications feature-complete and integrated.

- M5 — End of Week 16: Platform live in Jaipur with initial restaurant partners onboarded.

# 7. Cost Estimation

DELIVERABLE 7 OF 8

Cost estimation is based on effort by role across the 16-week timeline. Figures are illustrative for portfolio purposes and would be calibrated to actual team rates in a real engagement.

## 7.1 Effort & Cost Breakdown

| Work Stream | Est. Weeks | Resource(s) | Est. Cost (INR) |
| --- | --- | --- | --- |
| Business Analysis & Discovery | 2 | 1 Business Analyst | 30,000 |
| UX/UI Design | 3 | 1 UI/UX Designer | 60,000 |
| Mobile App Development | 8 | 2 Mobile Developers | 1,40,000 |
| Web Development | 6 | 2 Web Developers | 1,20,000 |
| Backend & Payment Integration | 6 | 1 Backend Developer | 65,000 |
| QA & Testing | 3 | 1 QA Engineer | 45,000 |
| Project Management | 16 | 1 PM (part-time) | 90,000 |

Subtotal (Development):  ₹ 5,50,000

Contingency (10%):  ₹ 55,000

Total Investment (Phase 1 / MVP):  ₹ 6,05,000

## 7.2 Recurring / Post-Launch Costs (Not in One-Time Estimate)

- Cloud hosting & infrastructure: approx. ₹15,000–₸25,000 per month depending on order volume.

- Payment gateway transaction fees: typically 1.5%–2% per transaction, billed by the provider.

- SMS/OTP and push notification service: approx. ₸5,000–₸10,000 per month.

- App store developer accounts: one-time/annual fees (Google Play, Apple Developer Program).

- Ongoing maintenance & support retainer: recommended 15–20% of development cost annually.

# 8. Proposal Document

DELIVERABLE 8 OF 8

## 8.1 Executive Summary

Jaipur Food Ventures Pvt. Ltd. seeks to launch a food delivery platform for Jaipur, connecting local restaurants with customers through a Zomato-style ordering experience. This proposal outlines the recommended approach, scope, timeline, and investment required to design, build, and launch “TastyGo” — a customer app, restaurant partner panel, delivery rider app, and admin dashboard — within approximately 16 weeks.

## 8.2 Business Objectives

- Launch a functioning, revenue-ready food delivery platform in Jaipur within the current quarter.

- Provide a reliable, trustworthy ordering experience comparable to established players like Zomato and Swiggy.

- Enable local restaurants to reach more customers with minimal onboarding friction.

- Give the client centralized visibility and control over orders, partners, and operations from day one.

## 8.3 Proposed Solution Overview

The solution consists of four connected applications — detailed fully in Sections 3 and 4 — built on a shared backend: a customer-facing mobile app for discovery and ordering, a restaurant partner panel for menu and order management, a delivery rider app for fulfilment, and an admin dashboard for platform-wide oversight. A single payment gateway integration will support UPI, cards, wallets, and cash on delivery to match local payment preferences in Jaipur.

## 8.4 Our Approach

- Requirement-first: every feature traces back to a documented, prioritized requirement (Sections 1–2) — no scope is built on assumption alone.

- Phased delivery: design, then core ordering flow, then partner/admin tooling, then hardened QA and launch, de-risking the timeline.

- Client visibility: milestone sign-offs at the end of each phase keep the client informed and in control of direction and budget.

- Launch-city focus: Jaipur-only serviceability logic keeps MVP scope tight and the launch date achievable.

## 8.5 Timeline & Investment Summary

| Item | Summary |
| --- | --- |
| Total Duration | 16 weeks from project kickoff to Jaipur launch |
| Estimated Investment (Phase 1) | ₹ 6,05,000 (see Section 7 for full breakdown) |
| Recurring Monthly Costs | Approx. ₹20,000–₹35,000 (hosting, messaging, gateway fees) |
| Team Composition | Business Analyst, UI/UX Designer, 2 Mobile Developers, 2 Web Developers, Backend Developer, QA Engineer, Project Manager |

## 8.6 Assumptions & Dependencies

- Client provides timely feedback at each milestone review to keep the 16-week timeline on track.

- Client leads initial restaurant partner outreach and onboarding for launch-day supply.

- Final choice of payment gateway and any licensing/legal requirements for food delivery in Rajasthan are confirmed by the client before Phase 3.

- Brand identity (logo, color palette) is finalized by the client by the end of Phase 2 at the latest.

## 8.7 Next Steps

- Client review and sign-off on this proposal and the Scope Definition (Section 3).

- Kickoff meeting to confirm stakeholders, communication cadence, and finalize Phase 1 schedule.

- Discovery workshops to validate open questions raised in Section 2.6 (payment gateway vendor, commission model, rider fleet sizing).